SMART CAMPUS ALLOCATION SYSTEM

RV College of Engineering, Bengaluru

EPIC 2 — CAMPUS NAVIGATION SYSTEM

Comprehensive Design, Prerequisites & Testing Reference

| Attribute | Details |
| --- | --- |
| Requirement Reference | R-03 — Campus Navigation / GPS Map |
| Epic Owner | Engineer D (Frontend Lead) |
| Tasks Covered | T-301, T-302, T-303, T-304 |
| Priority | HIGH |
| Estimated Effort | 4.5 developer-days |
| Dependencies | T-003 (DB Schema), T-004 (React Init), T-005/T-006 (Auth & RBAC) |
| Stack | React 18 + TypeScript · Spring Boot 3 · Google Maps JS API · PostgreSQL · AWS S3 · PWA |
| Document Version | 1.0 — Requirements Frozen |

# 1. Prerequisite Knowledge

Before beginning implementation of Epic 2, every engineer on the team must be comfortable with the following concepts. This is not an optional reading list — gaps in any of these areas will directly cause defects or re-work in T-301 through T-304.

## 1.1 Backend Prerequisites

1.1.1 PostgreSQL — Spatial Data and Advanced Indexing

- NUMERIC vs FLOAT for GPS coordinates: NUMERIC(10,7) is exact decimal arithmetic; FLOAT has binary rounding errors that cause drift at 7+ decimal places. RVCE GPS coordinates must use NUMERIC. This is already enforced in the rooms table.

- GIN (Generalized Inverted Index): Required for full-text room search. PostgreSQL's to_tsvector / to_tsquery combination enables multi-word searches like 'seminar block A' to match 'Seminar Hall Block A'. A GIN index on the tsvector column reduces search from O(n) to O(log n).

- Composite B-Tree indexes: The index on (room_id, is_active) ensures that location queries for active rooms do not scan inactive/archived rows. Partial indexes WHERE is_active = TRUE cut index size in half.

- JSONB: The directions_text column stores plain text. The landmark_description is TEXT. If step-by-step directions are needed, they will be stored as JSONB arrays. Engineers must understand JSONB operators (@>, ->, ->>) for querying nested direction steps.

- ILIKE vs to_tsquery: ILIKE '%AB-201%' is a full table scan. The search API (T-302) uses GIN-indexed full-text search for speed. Engineers must know when each is appropriate.

1.1.2 Spring Boot 3 — REST and Data Access

- Spring Data JPA — @Query with JPQL: The room search and location endpoints will be written as custom @Query methods on RoomRepository. Engineers must understand JPQL projection interfaces (to return only id, name, latitude, longitude — not the full Room entity) for performance.

- DTO projection and MapStruct: Room entities must never be serialised directly to JSON (they expose internal fields like bench_rows, dept_owner_id). A RoomLocationDto and a RoomSearchResultDto must be defined and mapped via MapStruct.

- @PreAuthorize for public vs authenticated routes: The room location endpoint (GET /api/rooms/{id}/location) is public — no JWT required. Students need it on exam day even if their session expires. Engineers must understand how to configure permitAll() for specific paths while keeping the rest of the API behind JWT.

- Signed S3 URLs: Floor plan images are stored in S3 and must be served as pre-signed URLs with TTL=1hr. Engineers must understand the AWS SDK v2 S3Presigner class and how to integrate it with Spring's @Service layer.

- @Async and CompletableFuture: Not directly used in Epic 2, but directions pre-computation may be triggered asynchronously on room data update. Engineers must understand how Spring's @Async thread pool interacts with the main HTTP thread.

1.1.3 Google Maps Platform APIs

- Maps JavaScript API: The core library for rendering the campus map. Engineers must understand: (a) how to initialise a map with a centre and zoom level, (b) how to place Markers with custom icons, (c) how InfoWindows attach to markers and render HTML, (d) the difference between google.maps.Map and google.maps.LatLng.

- Directions API: Used for 'Directions from My Location' (T-303). This is a server-side REST API call (not the JS SDK) — it returns a list of legs and steps. Engineers must understand the response structure: routes[0].legs[0].steps[]. Each step has html_instructions, distance, and duration.

- Places Autocomplete API: Optional enhancement for T-303 — allows a user to type a building name and get autocomplete suggestions from Google's database. Engineers must understand the AutocompleteService and PlacePrediction types.

- Geocoding API: Used to convert a human-readable address ('RV College of Engineering, Bengaluru') to GPS coordinates. Needed for seeding room coordinates where only the address is known.

- API Key restriction: Google Maps API keys must be restricted to HTTP Referer (the RVCE domain). An unrestricted key will be abused and billed. Engineers must know how to configure this in the Google Cloud Console.

- Billing and quota: The Directions API charges per request after the free tier. The campus map uses a fixed number of markers and does not call Directions unless a user explicitly clicks 'Get Directions'. Engineers must design for minimal API calls — no polling, no automatic direction fetching.

1.1.4 Web APIs — Geolocation and Service Workers

- Geolocation API (navigator.geolocation.getCurrentPosition): Used in T-303 for 'Directions from My Location'. Returns a GeolocationPosition with coords.latitude and coords.longitude. Engineers must understand: (a) this requires HTTPS (not HTTP), (b) the user must explicitly grant permission, (c) permission can be denied — the UI must handle the denial gracefully with a fallback message.

- Service Worker and Cache API: T-304 requires offline functionality. When a student visits /student/navigate/{examId} once with a network connection, the service worker must cache the exam room location data. On exam day with no network, the cached response must be served. Engineers must understand the Cache Storage API, cache-first vs network-first strategies, and how Vite PWA plugin (vite-plugin-pwa) generates the service worker.

- Web App Manifest: Required for the app to be installable on Android and iOS. Engineers must know the required fields: name, short_name, start_url, display: standalone, icons (at least 192x192 and 512x512 PNG). Without a valid manifest, the browser will not show the 'Add to Home Screen' prompt.

## 1.2 Frontend Prerequisites

1.2.1 React 18 — Advanced Patterns

- @googlemaps/react-wrapper: This library wraps the Google Maps JS SDK in a React-friendly way. Engineers must understand the Wrapper component, its status prop (LOADING, FAILURE, SUCCESS), and how to pass child components (like a Map or Marker component) only after the SDK has loaded.

- Custom React hooks for Google Maps: The map instance (google.maps.Map) must be stored in a React ref (useRef), not in state — storing it in state causes unnecessary re-renders. Engineers must write a useGoogleMap hook that initialises the map once and returns the ref.

- React Query (TanStack Query) for search debouncing: The room search Combobox (T-303) must not fire an API request on every keystroke. Engineers must implement debouncing either with useDebounce hook or via React Query's enabled flag (only enable the query when input length >= 2 characters).

- Zustand for map state: The selected room, whether the directions panel is open, and the current user location must be stored in a Zustand slice (navigationStore). Engineers must understand how to structure Zustand slices and avoid prop drilling.

- react-router-dom v6 — useParams and protected routes: The student exam navigation page (/student/navigate/:examId) reads the examId from URL params. Engineers must understand useParams and ensure the route is wrapped in the PrivateRoute guard (student role only).

1.2.2 TypeScript — Strict Typing for Maps

- Google Maps type definitions (@types/google.maps): Without this package, TypeScript will not know the types of google.maps.Map, google.maps.Marker, or google.maps.DirectionsResult. Engineers must install this package as a devDependency.

- Discriminated unions for map state: The map can be in one of several states: loading, error, no_room_selected, room_selected, directions_open. This should be modelled as a TypeScript discriminated union type, not as multiple boolean flags.

- Strict null checks: The Google Maps API returns undefined for many fields when data is not available. Engineers must use optional chaining (?.) and nullish coalescing (??) consistently. A TypeScript strict: true tsconfig will catch these at compile time.

# 2. Data to Collect from RVCE Before Starting

This section lists every piece of real-world data that must be collected from the college before the system can be seeded and tested with real inputs. Engineering work can proceed in parallel with data collection, but the navigation system cannot be tested end-to-end without this data.

## 2.1 Room and Building Data

| Data Item | Source / Who to Ask | Format Required | Used In | Priority |
| --- | --- | --- | --- | --- |
| Complete list of all classrooms, labs, seminar halls, and exam halls | Office of the Timetable Officer (TTO) | Excel or CSV with room name, block, floor, capacity | T-301 — rooms table seeding | CRITICAL |
| GPS coordinates (latitude/longitude) of each building entrance | Google Maps satellite view of RVCE campus or physical survey with phone GPS app | Decimal degrees with 7 decimal places — e.g., 12.9238437, 77.4988752 | T-301 — rooms.latitude/longitude seeding | CRITICAL |
| Floor numbers and block names for every room | TTO or department office | e.g., AB-201 is Block A, Floor 2 | T-301 rooms table; T-302 search API; T-303 map markers | CRITICAL |
| Campus map image or AutoCAD floor plan (if available) | Principal's office or campus planning committee | PNG/PDF — any resolution acceptable | T-303 — optional overlay on Google Maps; T-304 floor plan image | HIGH |
| Room capacity (exam seating) for each hall | TTO / Exam cell | Integer number of benches per hall | T-402 exam hall layout; T-302 directions API | HIGH |
| Bench row and column configuration per exam hall | TTO / Exam cell | e.g., AB-201 has 10 rows x 6 columns = 60 benches | T-402 exam_hall_layouts table | HIGH |
| Natural-language walking directions from main gate to each block | Physical walkthrough by team member with notes | Step-by-step text e.g., 'From main gate, walk 50m straight, turn left at the library' | T-302 room_directions table seeding | MEDIUM |
| Landmark descriptions for each building (notable features) | Physical visit or student input | Text e.g., 'AB Block — blue building next to the basketball court' | T-301 rooms.landmark_description | MEDIUM |
| List of all blocks and their official names | TTO / College website | e.g., AB = Academic Block, PEB = Physical Education Block | T-303 map InfoWindows; T-304 room info cards | MEDIUM |

## 2.2 User and Academic Data

| Data Item | Source | Format | Used In | Priority |
| --- | --- | --- | --- | --- |
| Faculty list with employee ID, name, department, email | HR / Academic section | CSV or Excel | users table seeding; T-303 teacher role access | CRITICAL |
| Student list with USN, name, department, semester, email | Academic section / ERP system | CSV with USN format 1RV21CS001 | users and exam_students tables | CRITICAL |
| Department codes and official names | Academic section | e.g., CSE, ISE, ECE, ME, CV, EEE | departments table; timetable_slots.department_id | HIGH |
| Current semester timetable (per department) | TTO | CSV or Excel with day, period, subject, teacher, room | T-101 timetable upload; T-102 availability engine | HIGH |
| Exam schedule for the upcoming exam cycle | Exam cell / TTO | Subject codes, dates, times, enrolled student count | T-501 TTGen input; T-401 exam session creation | HIGH |
| Subject list with subject codes and enrollment numbers | Academic section or SIS | e.g., 21CS51 — Design & Analysis of Algorithms — 180 students | T-401 student upload; T-501 subject input API | MEDIUM |
| FCM/email addresses for notification testing | Test accounts created by team | 5 test emails (one per role) | T-406 notification testing | MEDIUM |

## 2.3 Infrastructure Access to Request

- Google Maps API Key: Request from college IT department or create under a college-owned Google Cloud account. Must be restricted to the RVCE domain. The Maps JavaScript API, Directions API, and Geocoding API must all be enabled.

- AWS Account Access: Engineer C requires IAM credentials for S3 (floor plan uploads), SES (email notifications), SQS (notification queue), and RDS (PostgreSQL). Request from college IT or set up a dedicated AWS account for the project.

- SMTP or AWS SES sender email: The notification system (T-406) sends emails from a college domain address. This requires either an SMTP relay from the college mail server or SES domain verification for rvce.edu.in.

- Firebase Project: Engineer C must create a Firebase project and enable Cloud Messaging (FCM) to send push notifications. The google-services.json and the VAPID key for web push must be generated from the Firebase console.

- Domain or ngrok URL for HTTPS testing: The Geolocation API (navigator.geolocation) and Service Workers both require HTTPS. During development, either a valid HTTPS domain or an ngrok tunnel is needed for testing on real devices.

# 3. Design Decisions

Each design decision in Epic 2 was made after evaluating alternatives. The table below documents what was chosen, what was rejected, and why. These decisions are FROZEN once implementation begins.

## 3.1 Map Provider Decision

| Option | Pros | Cons | Decision |
| --- | --- | --- | --- |
| Google Maps JS API (chosen) | Best satellite and street-level data for Bengaluru; Directions API with walking mode; well-supported @googlemaps/react-wrapper package; Places Autocomplete for building search | Paid API with per-request billing after free tier; requires API key management | CHOSEN — quality of Bengaluru map data is significantly better than alternatives; free tier covers expected usage volume for a campus system |
| Leaflet + OpenStreetMap | Fully free and open-source; no API key or billing; self-hosted tiles possible | OpenStreetMap data for RVCE campus is sparse and outdated; walking directions not built-in; would require a separate routing engine (OSRM or Valhalla) to host | REJECTED — incomplete OSM data for RVCE campus makes this unreliable for exam navigation; routing setup complexity exceeds MVP scope |
| Mapbox GL JS | Beautiful rendering; free tier available; good routing API | Mapbox is US-centric; Bengaluru road data quality is lower than Google; additional billing complexity; team unfamiliarity | REJECTED — Google Maps has stronger data for this specific location |

## 3.2 Room Coordinate Storage Decision

Decision DD-02: NUMERIC(10,7) for GPS Coordinates GPS coordinates are stored as NUMERIC(10,7), NOT as FLOAT or DOUBLE PRECISION. FLOAT has inherent binary representation errors — 0.1 + 0.2 produces 0.30000000000000004 in IEEE 754 arithmetic. At 7 decimal places, this rounding error corresponds to approximately 1cm on the ground, which is acceptable. However, FLOAT columns cannot be compared with equality checks reliably, making queries like WHERE latitude = 12.9238437 unpredictable. NUMERIC is exact decimal — the stored value is precisely what was inserted. This also aligns with the existing database design reference (rooms table, V2 migration) which already uses NUMERIC(10,7) for this reason.

## 3.3 Direction Storage Decision

| Option | Description | Decision |
| --- | --- | --- |
| Pre-seeded static directions (chosen) | Step-by-step walking instructions from known start points (Main Gate, Library, Canteen) to each block are written by a team member during a campus walkthrough and stored in the room_directions table. Served as a JSON array. | CHOSEN for MVP. Deterministic, zero API cost, works offline, no dependency on external routing services. |
| Live Google Maps Directions API per request | On every 'Get Directions' click, call the Google Maps Directions API with the user's current GPS location as origin and the room's GPS coordinates as destination. | CHOSEN as the supplementary option for the 'Directions from My Location' button only. This is the dynamic feature that uses live GPS. Not used as the primary direction display. |
| On-device routing with OSRM | Host an OSRM (Open Source Routing Machine) instance pre-loaded with RVCE campus OSM data. | REJECTED — requires self-hosting a routing server, OSM campus data is incomplete, and this adds infrastructure complexity that is out of scope for the MVP. |

## 3.4 Floor Plan Storage Decision

Decision DD-04: Floor Plan Images Stored in AWS S3 with Signed URLs Floor plan images (if available from the college) will be stored in AWS S3 under the key prefix floor-plans/{roomId}/{timestamp}.png. They will NOT be stored in the PostgreSQL database as bytea columns — binary data in the DB bloats table size, slows backups, and cannot benefit from CDN caching. Instead, the rooms table stores only the S3 key (floor_plan_s3_key VARCHAR(255)). The Spring backend generates a pre-signed URL with TTL=1 hour when serving the room location API response. This pre-signed URL is the only link sent to the frontend — no public S3 access is ever granted. CloudFront CDN is placed in front of S3 for low-latency delivery to students during exam day traffic spikes.

## 3.5 Offline / PWA Caching Strategy

| Resource | Cache Strategy | Rationale |
| --- | --- | --- |
| Exam room location data (GET /api/rooms/{id}/location) | Network-first with cache fallback; TTL = exam date | Students need this on exam day. Network is tried first to get the latest data. If network fails, the cached response is used. Cache is keyed by examId so different exams have separate cache entries. |
| Static assets (JS, CSS, HTML) | Cache-first (precached by Vite PWA plugin at build time) | Static assets do not change between deploys. Serving from cache is always faster. |
| Google Maps tiles | NOT cached by the service worker | Google Maps manages its own tile caching internally via browser HTTP cache headers. Intercepting Map tile requests in the service worker causes cross-origin errors and is explicitly discouraged by Google. |
| Floor plan images from S3/CloudFront | Cache-first with 24-hour max age | Floor plans do not change. CloudFront already caches them at the CDN level. Service worker adds a second layer for offline access on exam day. |
| Room search results (GET /api/rooms/search) | Network-only; no caching | Search results must always be current. A student searching for 'AB-201' on exam day must see the real room, not a stale cache entry from a week ago. |

## 3.6 Search Implementation Decision

Decision DD-06: PostgreSQL Full-Text Search with GIN Index for Room Search The room search API (T-302) uses PostgreSQL full-text search (to_tsvector / to_tsquery) with a GIN index on a generated column that combines room name, block, building, and display_name. This is faster than ILIKE '%query%' (which requires a full table scan) and supports multi-word queries. A GIN index reduces search time from O(n) to O(log n) and enables ranked results. For simple exact prefix matches (e.g., user types 'AB-2'), a LIKE 'AB-2%' query with a B-Tree index on name is used as the primary fast path. Full-text search is the fallback for multi-word and partial matches.

## 3.7 Map Marker Design Decision

| Decision Area | Choice Made | Rationale |
| --- | --- | --- |
| Marker granularity | One marker per building, not per room | RVCE has 30+ rooms. Placing one marker per room would create an unreadable cluster of markers at the same GPS location (e.g., AB-101, AB-201, AB-301 all have the same building coordinates). The InfoWindow on each building marker then lists all rooms in that building. |
| Custom marker icons | Custom SVG icons colour-coded by block (AB=blue, CB=green, MB=red, Admin=orange) | Default Google Maps red pin does not distinguish between blocks. Colour coding helps a student identify their block at a glance on a mobile screen. |
| InfoWindow content | Building name, list of rooms with floor numbers, click-to-navigate button per room | Provides the necessary hierarchy: building → room selection → navigation. Avoids a separate screen for room selection. |
| Map initial zoom level | Zoom 17 (campus-level detail) | At zoom 17, the entire RVCE campus fits on a standard mobile screen with building labels visible. Zoom 18+ shows individual buildings but requires the user to scroll. Zoom 16 shows surroundings but makes campus buildings too small. |
| Map centre coordinates | 12.9238, 77.4989 (approximate RVCE campus centre) | Verified via Google Maps. This centres the map on the main academic block area, which is where most exam halls are located. |

## 3.8 Authentication Decision for Navigation

Decision DD-08: Room Location Endpoint is Public; Exam Navigation is Student-Only Two different auth policies apply to the navigation module. The generic room location endpoint GET /api/rooms/{id}/location is public (no JWT required) — this is intentional. During exam day, students may have expired sessions or network issues, and forcing a login just to see where AB-201 is creates an unnecessary barrier. The exam-specific navigation page /student/navigate/{examId}, which shows the student's personal bench assignment, is protected (STUDENT role required). This is because bench information is personal data — it must not be accessible to anyone who knows an exam ID. The PrivateRoute guard in React enforces this at the frontend level, and @PreAuthorize("hasRole('STUDENT')") enforces it at the API level.

## 3.9 Database Design Extensions for Epic 2

Epic 2 extends the existing rooms table (V2 migration) with one Flyway migration (T-301) and adds one new table for step-by-step directions. No existing table is modified in a breaking way.

| Table / Column | Change | Migration | Rationale |
| --- | --- | --- | --- |
| rooms.landmark_description | ADD COLUMN TEXT NULL | V2 extension in T-301 | Natural language description e.g. 'Blue building next to basketball court' — helps students identify the building without GPS |
| rooms.floor_plan_s3_key | ADD COLUMN VARCHAR(255) NULL | V2 extension in T-301 | Stores the S3 object key for the floor plan image. NULL if no floor plan is available for that room. |
| room_directions (new table) | CREATE TABLE with (id, room_id, from_location_tag, step_order, instruction, distance_meters) | New table in T-301 migration | Stores pre-seeded walking direction steps from known start points to each room. Enables offline directions without calling the Google Maps Directions API. |

# 4. Task-by-Task Implementation Detail

Epic 2 consists of four atomic tasks. Each task is described with its data flow, key implementation decisions, and the Definition of Done.

## 4.1 T-301 — Room Location Data Model (0.5 days)

Owner: Engineer D. Backend work — Flyway migration and admin/public endpoints.

What It Does

T-301 extends the existing rooms table to carry all navigation-relevant data: GPS coordinates (already present from V2 migration seed), landmark description, and an S3 key for floor plan images. It also creates the room_directions table for pre-seeded walking instructions. Two API endpoints are created: an admin write endpoint for updating room location data, and a public read endpoint for fetching location without authentication.

Key Implementation Choices

- The Flyway migration for T-301 is written as an extension to V2 (naming convention: V2_1__room_navigation_fields.sql) rather than a new V7 migration — this keeps navigation concerns grouped with the rooms table.

- The admin endpoint (PUT /api/admin/rooms/{id}/location) is restricted to SUPER_ADMIN role using @PreAuthorize. A TTO officer cannot accidentally overwrite GPS coordinates.

- The public endpoint (GET /api/rooms/{id}/location) is marked permitAll() in SecurityConfig. It returns only: id, name, floor, block, building, latitude, longitude, landmarkDescription, floorPlanUrl (signed S3 URL if available).

- Seed data for 30 RVCE rooms (GPS coordinates and block data) is pre-loaded in V6__seed_data.sql as part of the existing seed migration. No additional seed migration is needed — T-301 only adds the new columns; seed values for the new columns are inserted in a separate seed update script run by Engineer D.

| Component | Detail |
| --- | --- |
| Migration file | V2_1__room_navigation_fields.sql |
| New columns | landmark_description TEXT NULL, floor_plan_s3_key VARCHAR(255) NULL |
| New table | room_directions (id UUID PK, room_id UUID FK, from_location_tag VARCHAR(50), step_order SMALLINT, instruction TEXT, distance_meters SMALLINT) |
| Admin endpoint | PUT /api/admin/rooms/{id}/location — SUPER_ADMIN only |
| Public endpoint | GET /api/rooms/{id}/location — no auth required |
| Floor plan URL generation | AWS SDK v2 S3Presigner — TTL 1 hour |

## 4.2 T-302 — Room Search and Directions API (1 day)

Owner: Engineer D. Backend work — search endpoint, GIN index, directions endpoint.

What It Does

T-302 implements the search API that powers the Combobox in the campus map (T-303). A student or teacher types a room name or block name; the API returns matching rooms with their GPS coordinates. T-302 also implements the directions API that returns pre-seeded step-by-step walking instructions for a given room and start point.

Key Implementation Choices

- Search uses a two-level strategy: (1) exact prefix match on rooms.name with a B-Tree index — handles the most common case ('AB-201'); (2) PostgreSQL full-text search on a tsvector of name + block + building + display_name — handles multi-word and partial queries ('seminar hall A'). The B-Tree search runs first; if it returns results, full-text search is skipped.

- The GIN index is created in V5__indexes_constraints.sql on a generated column: rooms_fts_col GENERATED ALWAYS AS (to_tsvector('english', name || ' ' || COALESCE(display_name,'') || ' ' || block || ' ' || COALESCE(building,''))) STORED.

- Search results are limited to 10 rows (configurable via a @Value property). The API never returns more than 10 results to keep the Combobox dropdown manageable.

- The directions endpoint (GET /api/rooms/{id}/directions?from=MAIN_GATE) looks up the room_directions table filtered by room_id and from_location_tag, ordered by step_order. If no pre-seeded directions exist for the requested from_location_tag, a 404 with a human-readable message is returned (not an empty array — empty arrays are ambiguous about whether directions exist or were not seeded).

| Endpoint | Method | Auth | Query Params | Response |
| --- | --- | --- | --- | --- |
| GET /api/rooms/search | GET | Public | q (string), limit (int, default 10) | List<RoomSearchResultDto> {id, name, floor, block, building, latitude, longitude} |
| GET /api/rooms/{id}/directions | GET | Public | from (string, e.g. MAIN_GATE) | List<DirectionStepDto> {stepOrder, instruction, distanceMeters, landmark} |
| GET /api/rooms/{id}/location | GET | Public | — | RoomLocationDto with signed floor plan URL |

## 4.3 T-303 — Interactive Campus Map Frontend (2 days)

Owner: Engineer D. Frontend work — React component, Google Maps integration, search, directions panel.

What It Does

T-303 is the main campus map page. It renders an interactive Google Maps instance centred on RVCE, places custom markers for each building, and provides room search with map pan-and-zoom, a directions panel that slides in from the right, and a 'Get Directions from My Location' button that calls the Google Maps Directions API with the user's GPS position.

Key Implementation Choices

- The map is initialised inside a useEffect hook that runs once after the Google Maps SDK loads (confirmed by the @googlemaps/react-wrapper status=SUCCESS callback). The google.maps.Map instance is stored in a useRef — not useState — because updating a ref does not trigger a re-render.

- Building markers are created once when the map initialises, using data fetched from GET /api/rooms/location/all (a batch endpoint added to T-301 that returns all active rooms with GPS coordinates). Markers are not created on every render.

- The InfoWindow is a single shared instance (one per map, not one per marker). When a marker is clicked, the shared InfoWindow's content is updated and it is re-positioned to the clicked marker. Creating a separate InfoWindow per marker causes memory leaks at 30+ markers.

- The directions panel is a Tailwind-styled aside element that slides in from the right using a CSS transition (translateX). Its visibility is controlled by a boolean in Zustand (navigationStore.isDirectionsPanelOpen). This approach avoids React conditional rendering flicker during the slide animation.

- The 'Get Directions from My Location' button calls navigator.geolocation.getCurrentPosition. If the user denies location permission, a fallback message is shown: 'Please enable location access or use the step-by-step directions below'. The fallback does not throw an error — it degrades gracefully.

- Room search debouncing: The Combobox input fires a React Query search only after 300ms of inactivity (implemented with useDebounce) and only when the query string is at least 2 characters. This prevents excessive API calls on every keystroke.

| Component | Library Used | Purpose |
| --- | --- | --- |
| Wrapper | @googlemaps/react-wrapper | Loads the Google Maps SDK asynchronously; shows spinner during load |
| CampusMap | Custom hook useGoogleMap | Initialises google.maps.Map in a useRef; handles resize events |
| BuildingMarker | google.maps.Marker | One marker per building; custom SVG icon; opens shared InfoWindow on click |
| SharedInfoWindow | google.maps.InfoWindow | Single instance; content updated per-click; room list with navigate buttons |
| RoomSearchCombobox | TanStack Query + useDebounce | Debounced search input; autocomplete dropdown; fires map.panTo on selection |
| DirectionsPanel | Zustand + CSS transition | Slide-in panel with pre-seeded step-by-step directions |
| DirectionsFromLocation | navigator.geolocation + Google Maps Directions API | Live GPS → route overlay on map; graceful permission-denial fallback |

## 4.4 T-304 — Student Exam Hall Navigation (1 day)

Owner: Engineer D. Frontend work — student dashboard exam banner, navigation page, offline PWA caching.

What It Does

T-304 is the student-facing exam navigation experience. When an exam seat is published (by T-404), a banner appears on the student dashboard showing the student's allocated hall, bench, and a 'Navigate' button. Clicking Navigate opens /student/navigate/{examId}, which shows the exam details, the room's location on an embedded map, and a large 'Open in Google Maps' button for turn-by-turn navigation. The page is PWA-cached so it loads offline on exam day.

Key Implementation Choices

- The dashboard banner is driven by GET /api/exam/my-upcoming-seats?withinHours=48. This endpoint returns seats for exams scheduled in the next 48 hours only — showing a navigation banner for an exam 3 weeks away adds noise without value.

- The exam navigation page makes two API calls: (1) GET /api/exam/{examId}/my-seat to get bench and room details; (2) GET /api/rooms/{roomId}/location to get GPS and floor plan. Both calls are made in parallel via Promise.all in a React Query query function.

- The 'Open in Google Maps' link is constructed as: https://www.google.com/maps/dir/?api=1&destination={latitude},{longitude}. This URL scheme works on both Android (opens Maps app) and iOS (opens Maps or browser fallback). A deep link to the native Google Maps app via maps:// is not used because it fails silently if the app is not installed.

- The service worker caches the exam navigation page using a network-first strategy with a cache fallback. The cache key is navigate-exam-{examId}. The service worker is configured via vite-plugin-pwa's runtimeCaching option. Cache TTL is set to the exam date + 1 day to prevent stale entries from persisting after the exam.

- If a student has no upcoming seats, the /student/navigate/{examId} page shows a friendly message: 'Your exam seat has not been published yet. Please check back closer to the exam date.' It does not show a 404 error — 404 implies the exam does not exist, which would confuse students.

# 5. Testing Strategy

Testing for Epic 2 covers four layers: unit tests, integration tests, end-to-end tests, and manual/device tests. All tests must pass as part of the Global Definition of Done before any task is marked complete.

## 5.1 Backend Unit Tests

Written with JUnit 5 + Mockito. Target: 80%+ branch coverage on all service layer classes introduced by Epic 2.

| Test Class | Method Under Test | Scenarios Covered |
| --- | --- | --- |
| RoomLocationServiceTest | getLocationById(UUID roomId) | 1. Valid room ID with coordinates → returns RoomLocationDto with signed URL. 2. Valid room ID with no floor plan → floorPlanUrl is null (not an error). 3. Invalid/inactive room ID → throws ResourceNotFoundException. 4. S3Presigner failure → service still returns room data, floorPlanUrl set to null (graceful degradation). |
| RoomSearchServiceTest | searchRooms(String query, int limit) | 1. Exact match: query='AB-201' → returns room AB-201 as first result. 2. Partial match: query='seminar' → returns all seminar halls. 3. Empty query → returns 400 validation error (query must be >= 2 chars). 4. Query with no results → returns empty list (not 404). 5. Limit enforcement: even if 20 rooms match, only 10 returned. |
| DirectionServiceTest | getDirections(UUID roomId, String fromTag) | 1. Valid room + valid fromTag → returns ordered list of DirectionStepDtos. 2. Valid room + unknown fromTag → throws DirectionsNotFoundException (404). 3. Room with no seeded directions at all → throws DirectionsNotFoundException. 4. Steps are returned in step_order ASC, not insertion order. |
| RoomAdminServiceTest | updateLocation(UUID roomId, LocationUpdateDto dto) | 1. SUPER_ADMIN updates coordinates → saved correctly as NUMERIC. 2. Invalid lat (> 90 or < -90) → ConstraintViolationException. 3. Invalid lng (> 180 or < -180) → ConstraintViolationException. 4. Room not found → ResourceNotFoundException. |

## 5.2 Backend Integration Tests

Written with @SpringBootTest + MockMvc + Testcontainers (PostgreSQL). These tests start the full application context and verify end-to-end request/response behaviour including auth, database, and serialisation.

| Test | Method | Assertion |
| --- | --- | --- |
| Public location endpoint accessible without JWT | GET /api/rooms/{validId}/location (no Authorization header) | HTTP 200; response body contains latitude, longitude; no 401 |
| Public location endpoint returns 404 for invalid room | GET /api/rooms/00000000-0000-0000-0000-000000000000/location | HTTP 404; JSON error body with message field |
| Search returns correct rooms | GET /api/rooms/search?q=AB-201 | HTTP 200; results list not empty; first result name = 'AB-201' |
| Search requires minimum 2 characters | GET /api/rooms/search?q=A | HTTP 400; validation error message present |
| Admin endpoint requires SUPER_ADMIN | PUT /api/admin/rooms/{id}/location with TEACHER role JWT | HTTP 403 |
| Admin endpoint accepts valid SUPER_ADMIN request | PUT /api/admin/rooms/{id}/location with SUPER_ADMIN JWT | HTTP 200; lat/lng updated in DB; verify with follow-up GET |
| Directions returned in order | GET /api/rooms/{id}/directions?from=MAIN_GATE (after seeding 3 direction steps) | HTTP 200; steps returned with stepOrder 1, 2, 3 in sequence |
| Directions 404 on unknown from_tag | GET /api/rooms/{id}/directions?from=UNKNOWN_LOCATION | HTTP 404; descriptive message |

## 5.3 Frontend Unit Tests

Written with Vitest + React Testing Library. Google Maps SDK is mocked using a manual mock in src/__mocks__/@googlemaps.

| Test File | Component / Hook | Scenarios Covered |
| --- | --- | --- |
| RoomSearchCombobox.test.tsx | RoomSearchCombobox | 1. Typing fewer than 2 characters does not fire API call. 2. Typing 'AB-201' after 300ms debounce fires GET /api/rooms/search?q=AB-201. 3. Clicking a result fires map.panTo mock with correct coordinates. 4. Empty results show 'No rooms found' message. |
| DirectionsPanel.test.tsx | DirectionsPanel | 1. Panel hidden by default (translateX-full class present). 2. Panel visible when navigationStore.isDirectionsPanelOpen=true. 3. Steps render in correct order. 4. Close button sets isDirectionsPanelOpen=false. |
| ExamNavBanner.test.tsx | ExamNavBanner (dashboard) | 1. No banner shown when no upcoming seats within 48 hours. 2. Banner shown with correct hall and bench when seat exists. 3. 'Navigate' button links to /student/navigate/{examId}. |
| useGoogleMap.test.ts | useGoogleMap hook | 1. google.maps.Map initialised with correct centre and zoom. 2. Map not re-initialised on re-render (ref remains same instance). 3. map.setCenter called when centreCoords prop changes. |
| StudentNavigatePage.test.tsx | StudentNavigatePage | 1. Renders ExamInfoCard and RoomInfoCard with correct data from mocked API. 2. 'Open in Google Maps' link contains correct lat/lng. 3. Loading skeleton shown during API call. 4. Error state shown if API returns 404. |

## 5.4 End-to-End Tests

Written with Cypress running against a staging environment with seeded test data. These tests simulate real user flows from browser to database.

| Test ID | User Flow | Steps | Pass Criteria |
| --- | --- | --- | --- |
| E2E-NAV-01 | Teacher finds an available room and navigates to it | 1. Login as teacher. 2. Navigate to /teacher/rooms. 3. Click 'Campus Map' tab. 4. Type 'AB-201' in search box. 5. Click result. 6. Click 'Directions' button. | Map pans to AB Block marker; InfoWindow shows AB-201; directions panel slides in with steps from MAIN_GATE |
| E2E-NAV-02 | Student navigates to exam hall on exam day | 1. Login as student. 2. Check dashboard for exam banner. 3. Click 'Navigate' on banner. 4. Verify exam info card, bench info, map, and Google Maps link. | All four elements visible; Google Maps link URL contains correct lat/lng for the exam room |
| E2E-NAV-03 | TTO admin updates room GPS coordinates | 1. Login as SUPER_ADMIN. 2. Navigate to /admin/rooms. 3. Select a room. 4. Update latitude to 12.9240000. 5. Save. 6. Fetch GET /api/rooms/{id}/location and verify new coordinates. | Updated coordinates returned in API response; change persists after page reload |
| E2E-NAV-04 | Unauthenticated user can access room location | 1. No login. 2. Directly call GET /api/rooms/{seededId}/location in Cypress cy.request. | HTTP 200 returned; response includes latitude, longitude, block |
| E2E-NAV-05 | Offline exam navigation page loads (PWA) | 1. Login as student. 2. Navigate to /student/navigate/{examId} once (online). 3. Open Chrome DevTools → Network → set to Offline. 4. Reload the page. | Page loads from service worker cache; exam info and room info visible without network connection |

## 5.5 Manual and Device Testing

These tests cannot be automated and must be performed by Engineer D manually on real devices before the task is marked Done.

| Test | Device / Context | What to Verify |
| --- | --- | --- |
| GPS geolocation permission flow | Android Chrome + iOS Safari | Permission dialog appears; granting permission triggers route overlay on map; denying permission shows fallback message without error or blank screen |
| Google Maps marker clustering on mobile | Mobile screen (375px width) | All building markers are visible and tappable; no markers overlap in a way that makes them untappable; InfoWindow is fully visible without being cut off by the screen edge |
| 'Open in Google Maps' deep link | Android with Google Maps installed + Android without Maps + iOS with Maps | Android with Maps: native app opens; Android without Maps: browser Google Maps opens; iOS with Maps: native app opens |
| PWA install prompt | Android Chrome | 'Add to Home Screen' prompt appears after visiting the app; app icon appears on home screen; launching from icon opens in standalone mode (no browser chrome) |
| Offline map page | Android Chrome with Wi-Fi off | After visiting navigation page once online, turn off Wi-Fi; reload; exam room info visible; 'Open in Google Maps' link visible (though clicking it requires network) |
| Floor plan image load | Any device, slow 3G throttling in DevTools | Floor plan image shows a loading skeleton; appears progressively; does not cause layout shift; 404/expired signed URL handled gracefully with 'Floor plan unavailable' message |

## 5.6 Performance and Security Testing

| Test | Tool | Threshold / Pass Criteria |
| --- | --- | --- |
| Room search API response time | k6 — 100 VU for 60 seconds firing GET /api/rooms/search?q=AB | p95 < 200ms; p99 < 400ms; error rate < 0.1%. GIN index must be verified active with EXPLAIN ANALYZE. |
| Room location endpoint (public, no JWT) | k6 — 200 VU for 60 seconds (simulates all students checking on exam day) | p95 < 300ms; no 5xx errors. Redis cache-aside for this endpoint if needed. |
| Google Maps API key not exposed to browser console | Manual — Chrome DevTools → Network tab → filter by maps.googleapis.com | API key visible in request URL (this is normal for Maps JS API). Verify the key is restricted to RVCE HTTP Referer in Google Cloud Console. No API calls to Directions API should appear unless user explicitly clicks 'Get Directions'. |
| IDOR: Student A cannot see Student B's exam seat | Cypress — two student accounts | GET /api/exam/{studentB_examId}/my-seat with Student A's JWT must return 403. |
| Public endpoint cannot be used to enumerate rooms | Manual — call GET /api/rooms/{sequential-id}/location with various IDs | Because UUIDs are used (not sequential integers), enumeration is not feasible. Verify room IDs are UUID format in all responses. |

## 5.7 Definition of Done — Epic 2 Checklist

All items below must be checked before Epic 2 is declared complete and before any dependent epic (Epic 4 — T-304 depends on T-303) is started.

| # | Criterion | Who Verifies |
| --- | --- | --- |
| 1 | T-301: All 30 RVCE rooms have non-null latitude and longitude in the rooms table (verified by SQL query: SELECT COUNT(*) FROM rooms WHERE latitude IS NULL should return 0) | Engineer D |
| 2 | T-301: Admin endpoint updates GPS and immediately reflected in public GET endpoint response | Engineer D + peer reviewer |
| 3 | T-302: Room search returns correct results for at least 5 test queries including partial and multi-word queries; GIN index active per EXPLAIN ANALYZE output | Engineer D |
| 4 | T-302: Directions returned for all seeded from_location_tags; unknown tag returns 404 not 500 | Engineer D |
| 5 | T-303: Campus map renders in Chrome, Firefox, and Safari; all 30 room building markers visible at zoom 17 | Engineer D (manual) |
| 6 | T-303: Room search Combobox does not fire API calls for single-character input; fires after 300ms debounce | Engineer D (Vitest test) |
| 7 | T-303: Directions panel slides in and out without layout shift; close button works | Engineer D (manual + Vitest) |
| 8 | T-303: 'Get Directions from My Location' tested on real Android device; permission denial handled gracefully | Engineer D (manual) |
| 9 | T-304: Student exam banner visible on dashboard within 48 hours of exam; Navigate button links to correct page | Engineer D + peer (Cypress E2E) |
| 10 | T-304: Exam navigation page loads offline after one online visit; verified with Chrome DevTools offline mode | Engineer D (manual) |
| 11 | T-304: 'Open in Google Maps' link contains correct lat/lng for the exam room | Engineer D (Cypress E2E-NAV-02) |
| 12 | All backend endpoints covered by at least 1 happy path + 1 failure path integration test; test results pass in CI | CI pipeline (GitHub Actions) |
| 13 | k6 load test: room search p95 < 200ms at 100 VU; location endpoint p95 < 300ms at 200 VU | Engineer C (k6 in CI) |
| 14 | Google Maps API key restricted to RVCE domain in Google Cloud Console; verified by team lead | Team lead |
| 15 | No CRITICAL Trivy CVE in any Docker image; SpotBugs zero HIGH findings | CI pipeline |
| 16 | Feature demoed end-to-end on staging environment to at least one other engineer before merge | All engineers |

# 6. Risks and Mitigations

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Google Maps API key billing exceeds free tier due to excessive Directions API calls | Medium | Cost overrun | Directions API is only called when the user explicitly clicks 'Get Directions from My Location'. Pre-seeded static directions are served for all other cases. Monitor usage daily via Google Cloud Console. Set billing alert at 80% of free tier. |
| RVCE campus OSM/GPS data inaccurate — room markers appear in wrong positions | High (OSM data known to be sparse) | Poor UX on exam day | GPS coordinates are collected manually by a team member walking the campus with a phone GPS app. Google Maps satellite view is used to verify each building's pin location before seeding. Seed data is reviewed by a person familiar with the campus. |
| Geolocation permission denied by students on exam day | High (many students deny location) | Loss of 'Directions from My Location' feature | Pre-seeded step-by-step directions from MAIN_GATE, LIBRARY, and CANTEEN are always available and do not require location permission. The geolocation button is clearly labelled as optional. |
| Service worker caching stale exam room data | Low | Student navigates to wrong room | Cache key includes examId. Cache TTL is set to exam date + 1 day. The network-first strategy attempts a fresh fetch before falling back to cache. If the room changes after seating is published, a new publish invalidates the cache. |
| iOS Safari restrictions on Service Workers and PWA features | Medium | Offline exam navigation may not work on iPhones | Tested explicitly on iOS Safari before DoD sign-off. Known iOS limitations (no push notifications on web, limited PWA support before iOS 16.4) are documented. If PWA install is not available on iOS, the Google Maps link still works as a native app fallback. |
| Google Maps JS SDK load failure on exam day network | Low | Map does not render; students cannot see building markers | The exam navigation page (T-304) does not require the Maps SDK. It shows room, floor, block, building as text and an 'Open in Google Maps' link. The interactive map (T-303) degrades to a text-only mode if the SDK fails to load — handled by the @googlemaps/react-wrapper status=FAILURE callback. |

# 7. Tools and Libraries Reference

This section lists every tool, library, and external service used in Epic 2 with the specific version, the purpose, and the installation command.

## 7.1 Backend Libraries

| Library | Version | Purpose | Gradle Dependency |
| --- | --- | --- | --- |
| Spring Boot Web | 3.2.x | REST endpoints for room location, search, directions, admin update | (included in spring-boot-starter-web) |
| Spring Data JPA + Hibernate | 3.2.x | ORM for rooms, room_directions tables; custom @Query JPQL for search | (included in spring-boot-starter-data-jpa) |
| Flyway | 9.x | Database migration management; V2_1 extension migration for navigation columns | org.flywaydb:flyway-core |
| AWS SDK v2 — S3 | 2.x | Pre-signed URL generation for floor plan images; upload to S3 on admin floor plan update | software.amazon.awssdk:s3 |
| springdoc-openapi (Swagger) | 2.x | Auto-generates Swagger UI docs for all navigation endpoints | org.springdoc:springdoc-openapi-starter-webmvc-ui |
| Lombok | 1.18.x | Reduces boilerplate in DTOs and service classes (@Data, @Builder) | org.projectlombok:lombok |
| MapStruct | 1.5.x | Type-safe mapping between Room entity and RoomLocationDto, RoomSearchResultDto | org.mapstruct:mapstruct |
| Testcontainers (PostgreSQL) | 1.19.x | Starts a real PostgreSQL 15 instance for integration tests; ensures GIN indexes are testable | org.testcontainers:postgresql (testImplementation) |

## 7.2 Frontend Libraries

| Library | Version | Purpose | npm Install Command |
| --- | --- | --- | --- |
| @googlemaps/react-wrapper | 1.1.x | Wraps Google Maps JS SDK loading in React; provides status-aware Wrapper component | npm install @googlemaps/react-wrapper |
| @types/google.maps | 3.x | TypeScript type definitions for all Google Maps JS API classes and interfaces | npm install -D @types/google.maps |
| @tanstack/react-query | 5.x | Data fetching, caching, and background refetch for room search and location APIs | (already installed in T-004) |
| zustand | 4.x | Navigation state store: selected room, directions panel open/close, user GPS coordinates | (already installed in T-004) |
| vite-plugin-pwa | 0.17.x | Generates service worker with workbox; handles precaching and runtime caching configuration | npm install -D vite-plugin-pwa |
| workbox-strategies | 7.x | Provides NetworkFirst, CacheFirst strategy implementations for service worker runtime caching | (installed transitively by vite-plugin-pwa) |
| use-debounce | 10.x | useDebounce hook for delaying room search API calls until user stops typing | npm install use-debounce |
| vitest | 1.x | Unit test runner for React components; replaces Jest; compatible with Vite | (already in devDependencies from T-004) |
| @testing-library/react | 14.x | Renders React components in tests; provides getByRole, findByText, userEvent | (already in devDependencies from T-004) |
| Cypress | 13.x | End-to-end browser tests for full navigation user flows | npm install -D cypress |

## 7.3 External Services

| Service | Provider | How Used | Configuration Required |
| --- | --- | --- | --- |
| Maps JavaScript API | Google Cloud Platform | Renders the interactive campus map; markers; InfoWindows | Enable in GCP Console; restrict to RVCE HTTP Referer; add key to React env var VITE_GOOGLE_MAPS_API_KEY |
| Directions API | Google Cloud Platform | Walking route from student GPS location to exam hall building | Same key as Maps JS API; Directions API must be separately enabled in GCP Console |
| Geocoding API | Google Cloud Platform | Convert building addresses to GPS coordinates during data seeding phase | Same key; Geocoding API must be enabled; used only during setup, not in production flow |
| AWS S3 | Amazon Web Services | Store floor plan images uploaded by admin; serve via signed URLs | Bucket: scas-rvce-floor-plans; Block Public Access ON; IAM role with s3:GetObject and s3:PutObject; configure via Spring Cloud AWS |
| CloudFront CDN | Amazon Web Services | CDN in front of S3 bucket for low-latency floor plan image delivery on exam day | Distribution pointing to S3 bucket origin; Origin Access Control (OAC) so S3 is private; HTTPS only |
| Firebase Cloud Messaging (FCM) | Google Firebase | Push notification 'Your exam hall has been published — tap to navigate' (cross-epic, configured in T-406) | Firebase project already set up in T-406; FCM token stored in users table; VAPID key for web push |

# 8. Task Dependency Map — Epic 2

This section shows which tasks Epic 2 depends on (prerequisites), which tasks within Epic 2 depend on each other (internal), and which downstream tasks depend on Epic 2 being complete.

## 8.1 External Prerequisites (Must Be Done Before Epic 2 Starts)

| Task | What It Provides | Why Epic 2 Needs It |
| --- | --- | --- |
| T-001 — Monorepo Setup | GitHub repository, branch protection, folder structure | T-301 Java migration files and T-303 React components must be committed to the repo under the correct folder structure and branch rules. |
| T-002 — Spring Boot Init | Spring Boot project with Gradle build, Dockerfile, docker-compose | T-301 and T-302 backend endpoints are Spring Boot REST controllers. Cannot be written without the application skeleton. |
| T-003 — Database Schema & Flyway | rooms table with GPS columns, V1-V6 migrations applied | T-301 adds navigation columns to the rooms table via a new migration. The rooms table must exist. The V6 seed data must include room entries for T-303 to display markers. |
| T-004 — React + Vite Frontend Init | React 18 + TypeScript project, routing, folder structure, MSW | T-303 and T-304 are React components that live in the frontend project initialised in T-004. The router with /student/navigate/:examId must be pre-configured. |
| T-005 — JWT Auth Service | JWT token generation and validation, SecurityConfig | T-304 (student exam navigation) requires a valid student JWT. The permitAll() configuration for the public location endpoint is also done in SecurityConfig. |
| T-006 — RBAC | Role-based method security, @PreAuthorize | The admin endpoint in T-301 (PUT /api/admin/rooms/{id}/location) uses @PreAuthorize("hasRole('SUPER_ADMIN')"). RBAC must be configured before this works. |

## 8.2 Internal Task Dependencies Within Epic 2

| Task | Depends On | Reason |
| --- | --- | --- |
| T-302 (Search & Directions API) | T-301 (Room Location Data Model) | T-302 queries the room_directions table and the navigation columns that T-301 creates. T-302 cannot be written until the schema exists. |
| T-303 (Interactive Map Frontend) | T-302 (Search & Directions API) | The Combobox in T-303 calls GET /api/rooms/search, and the directions panel calls GET /api/rooms/{id}/directions — both from T-302. T-303 can use MSW mocks in development but the API contract must be finalised first. |
| T-304 (Student Exam Hall Navigation) | T-303 (Interactive Map Frontend) | T-304 reuses the embedded map component built in T-303. Additionally, T-304's service worker caching configuration is an extension of the vite-plugin-pwa setup done in T-303. |

## 8.3 Downstream Tasks That Depend on Epic 2

| Downstream Task | Depends On | Reason |
| --- | --- | --- |
| T-404 — Manual Override & Publish (Epic 4) | T-303 (map shows room locations for exam controller) | When the exam controller publishes seats, they should be able to see which rooms are on the map and confirm their GPS locations are correct before sending notifications. |
| T-406 — Student Notification — Exam Seat (Epic 4) | T-304 (NavigateUrl in notification payload) | The notification body includes a NavigateUrl pointing to /student/navigate/{examId}. T-304 must exist for this URL to be valid. |
| T-704 — PWA & Mobile Optimisation (Epic 7) | T-304 (offline cache strategy) | T-704 extends the PWA configuration. The service worker runtime caching rules written in T-304 are the foundation that T-704 builds on for full app offline support. |

END OF DOCUMENT

SCAS RVCE — Epic 2: Campus Navigation System | Version 1.0 | Requirements Frozen